ECS Test Plan

Test Plan Identifier: TP-ECS-001

Test Plan Name: Equipment Checkout System (ECS) Test Plan

Version: 1.0

Date: January 16, 2026

Author: David Schofield

Contact: dschofield83@gmail.com

Introduction

This test plan defines the testing of the Equipment Checkout System for GB Manufacturing. The purpose of this test is to verify that the system meets functional requirements specified in the Software Requirements Specification (SRS) and that all use cases perform properly. This document follows the IEEE 829-1998 standard for test documentation.

References:

- Equipment Checkout System SRS (IEEE 830)

- Use Case Diagrams and Descriptions

- UML Class Diagrams

Test Items

The following items are included in the test plan:

- Equipment Checkout System Application (version 1.0)

- User Authentication Module

- Equipment Inventory Management Module

- Checkout and Return Modules

- Reporting Module

Features to Be Tested

The following features are to be tested

- User Login and Authentication (H)

  - Users can securely log in using assigned employee ID and passwords

- Check Out Equipment (H)

  - Authorized users can check out available credentials

- Return Equipment (H)

  - Users can return checked-out equipment

- View Equipment Availability (M)

  - Users can view equipment status and availability in real time

- Manage Inventory (M)

  - Managers can add, remove, or update equipment records.

- Generate Reports (L)

  - Manager can generate reports on equipment usage.

Features Not to Be Tested

The following features are excluded from this test plan and will not be tested.

- Mobile device access (not part of this release)

- Third-party authentication services

- Network performance testing

- Hardware device integration

These features are not to be tested due to project scope limitations and will be addressed in future updates.

Approach

Testing will be performed using black-box, requirements-based testing techniques.

Test cases will be derived from system requirements and use case descriptions.

Manual testing will be used for all functional tests.

Defect tracking will be managed using shared issue logs.

Regression testing will be performed after defect fixes on affected features only.

Configuration Management will only approved builds are tested.

No automated testing tools will be used for this release.

Item Pass/Fail Criteria

A test item will be considered passed if:

- All planned test cases have been executed.

- No critical defects remain.

- Medium and low level defects have workarounds or approval to defer.

Test is failed if defect causes crashes, data loss, incorrect equipment tracking, or unauthorized users gain access.

Suspension Criteria and Resumption Requirements

Testing will be suspended if:

- Critical defect prevents users from logging in or checking out/returning equipment.

- Test data is compromised.

Testing will resume when:

- The defect is repaired.

- A new build has been delivered.

- Affected test cases have been re-executed.

Test Deliverables

The following deliverable will be produced:

- ECS Test Plan

- Test Design Specifications

- Test Case Specifications

- Test Item Transmittal Reports

- Test Logs

- Test Incident Reports

- Test Summary Reports

Test Tasks

Testing tasks include:

- Review system requirements and use cases

- Develop test cases

- Prepare test environment

- Execute system tests

- Log and track defects

- Perform regression testing

- Produce test summary report

Environmental Needs

Testing will require:

- Windows-based workstation

- Installed ECS application

- Sample equipment inventory data

- Sample employee data with various roles

  - Manager

  - Equipment room technician

  - Technicians

    - Welders, carpenters, plumbers, etc.

Responsibilities

Test Manager:

- Oversees test planning and execution

- Approves test completion

Tester:

- Develops and executes test cases

- Logs defects

Developer:

- Resolves reported defects

- Provides updated builds

Staffing and Training Needs

Testers must be trained on:

- System requirements

- Use case workflows

- Defect reporting procedures

No specialized tool training is required.